E-Commerce Capstone Project

Project Guide: Steps, Resources, Expectations, and Testing

Java microservices  ·  Maven  ·  PostgreSQL  ·  Docker  ·  OpenShift  ·  Tekton  ·  GitHub

Companion document to the project source code (ecommerce-capstone.zip)

# Table of Contents

- 1. What This Project Is

- 2. What Is Expected (Definition of Done)

- 3. Resources and Technologies Used

- 4. Step-by-Step Procedure

- 5. Testing Everything Locally

- 6. Testing on OpenShift and in the Browser

- 7. Troubleshooting Quick Reference

- 8. Where Everything Lives in the Zip

# 1. What This Project Is

This is a small but complete e-commerce backend built as three independent Java microservices. Each one is built with Maven, containerized with Docker, and deployed to an OpenShift cluster through a Tekton CI/CD pipeline that pushes images to the OpenShift Container Registry (OCR). A static HTML/JS frontend lets you exercise the whole system from a browser, and the source lives in a GitHub repository.

The system has four moving parts:

- product-service (port 8081) — product catalog and stock levels, backed by its own PostgreSQL database.

- order-service (port 8082) — places orders; calls product-service to check and decrement stock, backed by its own database.

- user-service (port 8083) — registration and login, issues JSON Web Tokens (JWT), backed by its own database.

- frontend (port 8080) — a static page that calls all three APIs directly, so you can test the whole flow in a browser.

Each service owns its own database. No service reaches into another service's tables — all cross-service communication happens over HTTP APIs. That's what makes the three services independently deployable: you can rebuild and redeploy product-service without touching order-service's code or schema.

## 1.1 The riskiest part of the design, and how it's handled

Placing an order needs to check that a product exists and has enough stock, decrement that stock, and save the order — across two services and two databases. That is the classic distributed-write problem, and it is the one part of this system most worth understanding deeply rather than just running.

### Approach used in this project: synchronous call

order-service calls GET /api/products/{id} on product-service to validate stock, saves the order, then calls PATCH /api/products/{id}/stock to decrement it. This keeps the whole flow readable in a single method, gives an immediate yes/no answer to the customer, and needs no extra infrastructure — which matters for a project meant to be built, demoed, and graded in a reasonable timeframe.

The trade-off: if order-service saves the order but then fails to reach product-service for the stock decrement (a network blip, a pod restart), you can end up with an order whose stock was never decremented. It is not a true distributed transaction. order-service is also coupled to product-service's uptime — if product-service is down, no orders can be placed at all.

### Alternative approach: event-driven / saga

A more resilient design has order-service save the order as PENDING and publish an OrderCreated event to a message broker (e.g. Kafka). product-service subscribes, attempts the stock reservation, and publishes back a success or failure event, which order-service uses to confirm or cancel the order. This decouples the two services in time and scales cleanly to more participants (a future payment-service, for example), but it requires running and operating a broker, and it trades an immediate answer for eventual consistency — the customer's order starts as PENDING rather than being confirmed instantly.

This project uses the synchronous approach deliberately, and the code is structured so the swap to the event-driven approach later is localized to one class (ProductServiceClient) rather than spread across the codebase. The full comparison, written out as a table of pros and cons, is in docs/ARCHITECTURE.md inside the zip.

# 2. What Is Expected (Definition of Done)

By the end of this project, you should be able to show:

- A GitHub repository containing this project's full layout, pushed under your own account.

- A running OpenShift project (namespace) with three PostgreSQL instances (or an AWS RDS equivalent) and all four components — product-service, order-service, user-service, and frontend — running as Pods behind Services, each exposed through a Route.

- A Tekton Pipeline that, given a git commit, rebuilds a service's image, pushes it to the OpenShift Container Registry, and rolls out the updated Deployment.

- Evidence (screenshots or terminal transcripts) that: Maven builds succeed locally for all three services; the full stack runs locally via Docker Compose with working product listing, registration/login, and order placement; a Tekton PipelineRun completes successfully; and the frontend Route, opened in a real browser, can place a real order end-to-end through the cluster.

Expected result:  All four checks above pass without manual database edits or hardcoded workarounds — the pipeline and manifests should reproduce the whole system from a clean OpenShift project.

## 2.1 Requirement-to-evidence checklist

| Requirement | Where it's satisfied in the zip |
| --- | --- |
| Maven build | services/*/pom.xml, tekton/tasks/maven-build-task.yaml |
| Microservices | services/product-service, order-service, user-service — independently deployable, independent databases |
| Database | PostgreSQL, one database per service, openshift/postgres/* |
| Linux | All Dockerfiles use Linux base images (eclipse-temurin, postgres, nginx-alpine) |
| OpenShift cluster | openshift/**/*.yaml — Deployments, Services, Routes, PVCs, Secrets |
| OpenShift Container Registry | IMAGE parameters in tekton/pipeline.yaml target the internal registry |
| Tekton pipeline | tekton/pipeline.yaml, tekton/tasks/, tekton/pipelinerun-*.yaml |
| Source in GitHub | Whole repo, pushed in Step 2 of the procedure |
| Local + browser verification | This document's Testing sections, and docs/VERIFICATION.md in the zip |

# 3. Resources and Technologies Used

These are the tools and platforms the project relies on, what each one is responsible for, and exactly where to find it inside the zip.

| Resource | Role in this project | Where it's used |
| --- | --- | --- |
| Java 17 + Maven | Language and build tool for all three microservices | services/product-service, order-service, user-service — each has its own pom.xml |
| Spring Boot 3 | REST APIs, JPA, validation, security, actuator health checks | Every microservice's application class and controllers |
| PostgreSQL 16 | One database per service (database-per-service pattern) | productdb, orderdb, userdb — run via Docker locally, via OpenShift Deployments or AWS RDS in the cluster |
| Docker / Podman + Docker Compose | Builds container images; runs the whole stack locally in one command | Dockerfile in each service + frontend; docker-compose.yml at project root |
| Linux (container base images) | Every image (eclipse-temurin, postgres, nginx) runs on a Linux base | All Dockerfiles |
| GitHub | Source of truth for the code; Tekton clones from it | Whole repository, pushed by you in Step 2 |
| OpenShift cluster | Runs the containers in production: Deployments, Services, Routes, PVCs, Secrets | openshift/ folder — one subfolder per component |
| OpenShift Container Registry (OCR) | Stores the built container images that OpenShift pulls from | IMAGE parameter in tekton/pipeline.yaml and each PipelineRun |
| Tekton Pipelines | Automates build → test → image → deploy for each service | tekton/pipeline.yaml, tekton/tasks/, tekton/pipelinerun-*.yaml |
| AWS (optional) | Alternative place to run the cluster (ROSA/EC2) or the databases (RDS) if you don't want to run OpenShift locally | docs/AWS-SETUP.md — not required, only used if you choose that path |
| Static frontend (HTML/JS + nginx) | Lets you exercise the whole system by clicking around in a browser | frontend/index.html, frontend/Dockerfile |

Note on AWS: nothing in this project requires AWS. It's an optional path for people who would rather not run OpenShift Local/CRC on their own machine — either running the OpenShift cluster itself on AWS (via ROSA or self-managed EC2), or swapping the in-cluster PostgreSQL Deployments for Amazon RDS instances while keeping everything else identical. Full instructions are in docs/AWS-SETUP.md.

# 4. Step-by-Step Procedure

Prerequisites: JDK 17, Maven 3.9+, Docker or Podman with Docker Compose, the oc CLI logged into an OpenShift cluster, the tkn CLI (optional), a GitHub account with git installed, and the “Red Hat OpenShift Pipelines” Operator installed on the cluster (installs Tekton with one click from OperatorHub).

## Step 1 — Build the code locally

Run a Maven build for each of the three services to confirm the source compiles before anything else happens:

cd services/product-service && mvn -B clean package -DskipTests && cd ../..
cd services/order-service   && mvn -B clean package -DskipTests && cd ../..
cd services/user-service    && mvn -B clean package -DskipTests && cd ../..

Expected result:  Each command ends with “BUILD SUCCESS”, and a .jar file appears under that service's target/ folder.

## Step 2 — Push the code to GitHub

Create a new, empty GitHub repository (don't initialize it with a README), then from the project root:

git init
git add .
git commit -m "Initial capstone commit"
git branch -M main
git remote add origin https://github.com/<your-username>/ecommerce-capstone.git
git push -u origin main

Then update the GIT_URL value in every tekton/pipelinerun-*.yaml file to point at your new repository URL.

Expected result:  Refreshing the GitHub repository page in a browser shows every file from the zip, under your account, with your commit message.

## Step 3 — Run the whole stack locally with Docker Compose

This is the fastest feedback loop, and should be done before touching OpenShift at all, so you know the application logic is correct independent of the cluster.

docker compose build
docker compose up -d
docker compose ps

Expected result:  All five containers (postgres, product-service, order-service, user-service, frontend) show as Up. Full testing commands for this step are in Section 5 below.

## Step 4 — Create the OpenShift project and secrets

oc login --token=<your-token> --server=<your-cluster-api-url>
oc new-project ecommerce-capstone

Then create real secrets for each database and for the JWT signing key (don't reuse the template secret files checked into the zip as-is on a shared cluster):

oc create secret generic product-db-credentials \
  --from-literal=POSTGRESQL_USER=capstone \
  --from-literal=POSTGRESQL_PASSWORD=$(openssl rand -base64 18) \
  --from-literal=POSTGRESQL_DATABASE=productdb

      
# repeat for order-db-credentials / orderdb and user-db-credentials / userdb

      
oc create secret generic user-service-jwt \
  --from-literal=JWT_SECRET=$(openssl rand -base64 32)

Expected result:  oc get secrets lists product-db-credentials, order-db-credentials, user-db-credentials, and user-service-jwt.

## Step 5 — Deploy the databases

oc apply -f openshift/postgres/product-db-pvc.yaml
oc apply -f openshift/postgres/product-db-deployment.yaml
oc apply -f openshift/postgres/product-db-service.yaml
# repeat the same three commands for order-db and user-db

Expected result:  oc get pods -l 'app in (product-db,order-db,user-db)' shows all three as Running, READY 1/1.

## Step 6 — Install Tekton and this project's pipeline objects

Install the Red Hat OpenShift Pipelines Operator from OperatorHub in the web console, then install the reusable Tasks from Tekton Hub:

tkn hub install task git-clone
tkn hub install task buildah
tkn hub install task openshift-client

Then apply this project's own pipeline objects:

oc apply -f tekton/01-pvc-workspace.yaml
oc apply -f tekton/02-serviceaccount.yaml
oc apply -f tekton/03-rolebinding.yaml
oc apply -f tekton/tasks/maven-build-task.yaml
oc apply -f tekton/pipeline.yaml
oc apply -f tekton/pipeline-frontend.yaml

Expected result:  tkn task list shows git-clone, buildah, openshift-client, and maven-build. tkn pipeline list shows capstone-build-deploy and capstone-build-deploy-frontend.

## Step 7 — Pre-create the Deployments, Services, and Routes

Tekton's deploy step performs an oc rollout restart, which requires the Deployment to already exist, so create the application objects before the first pipeline run:

for svc in product-service order-service user-service frontend; do
  oc apply -f openshift/$svc/deployment.yaml
  oc apply -f openshift/$svc/service.yaml
  oc apply -f openshift/$svc/route.yaml
done

Expected result:  oc get deploy,svc,route lists all four services. Pods will show ImagePullBackOff at this point — that is expected, not an error, since no image has been pushed yet.

## Step 8 — Run the Tekton pipeline for each service

Confirm GIT_URL is correct in each PipelineRun file, then trigger all four builds:

oc create -f tekton/pipelinerun-product-service.yaml
oc create -f tekton/pipelinerun-order-service.yaml
oc create -f tekton/pipelinerun-user-service.yaml
oc create -f tekton/pipelinerun-frontend.yaml

      
tkn pipelinerun logs --last -f

Expected result:  Each PipelineRun reaches Succeeded, and oc get pods shows all four Deployments Running with no more ImagePullBackOff.

## Step 9 — Verify the whole system through the browser

oc get route frontend -o jsonpath='{.spec.host}'
oc get routes

Open the frontend Route's URL in a browser, paste the other three Routes' full https:// URLs into the endpoint fields at the top of the page, and walk through register → login → view products → place an order. Full detail is in Section 6 below.

## Step 10 (stretch) — Automate triggering

To make a push to GitHub automatically trigger a build, add a Tekton EventListener, TriggerBinding, and TriggerTemplate wired to a GitHub webhook pointed at your cluster's exposed EventListener Route. This is left as a stretch goal — the manual oc create -f pipelinerun-*.yaml trigger used in Step 8 is enough to demonstrate the full CI/CD path.

# 5. Testing Everything Locally

Do this before deploying to OpenShift at all — it's the fastest way to confirm the application logic itself is correct.

## 5.1 Bring the stack up

docker compose up -d --build
docker compose ps

Expected result:  product-service, order-service, user-service, frontend, and postgres all show Up.

## 5.2 Confirm the product catalog

curl -s http://localhost:8081/api/products | python3 -m json.tool

Expected result:  A JSON array with three seeded products: Wireless Mouse, Mechanical Keyboard, Cotton T-Shirt.

## 5.3 Register a user

curl -s -X POST http://localhost:8083/api/auth/register \
  -H 'Content-Type: application/json' \
  -d '{"fullName":"Jane Doe","email":"jane@example.com","password":"password123"}'

Expected result:  HTTP 201 with a JSON body that includes a token field.

## 5.4 Place an order

curl -s -X POST http://localhost:8082/api/orders \
  -H 'Content-Type: application/json' \
  -d '{"customerName":"Jane Doe","items":[{"productId":1,"quantity":2}]}'

Expected result:  HTTP 201, with "status": "CONFIRMED" and a non-zero totalAmount.

## 5.5 Confirm stock was decremented

curl -s http://localhost:8081/api/products/1 | python3 -m json.tool

Expected result:  stockQuantity is exactly 2 lower than it was before the order in Section 5.4.

## 5.6 Test in a local browser

Open http://localhost:3000. Click “Refresh Products” and confirm the table populates. Register or log in and confirm a token appears. Enter a product ID and quantity and click “Place Order” — confirm the order JSON appears and the product's stock count drops on the next refresh.

Tear down when finished: docker compose down -v

# 6. Testing on OpenShift and in the Browser

## 6.1 Confirm secrets and database pods

oc get secrets
oc get pods -l 'app in (product-db,order-db,user-db)'

Expected result:  Four secrets listed; three database pods Running, READY 1/1.

## 6.2 Confirm Tekton is installed

tkn task list
tkn pipeline list

Expected result:  Tasks include git-clone, buildah, openshift-client, maven-build. Pipelines include capstone-build-deploy and capstone-build-deploy-frontend.

## 6.3 Confirm the pipeline succeeded and pods are healthy

tkn pipelinerun logs --last -f
oc get pods

Expected result:  All four PipelineRun steps (fetch-source, maven-build, build-and-push, deploy) succeed, and app pods show Running with no ImagePullBackOff.

## 6.4 Full browser walkthrough

oc get routes

Open the frontend Route's URL in a browser. Paste the other three Routes' https:// URLs into the endpoint fields at the top of the page, then:

- Register a new user — confirm token JSON appears.

- Click “Refresh Products” — confirm the table populates from product-service's Route.

- Place an order with a valid product ID and quantity — confirm the order JSON shows status: CONFIRMED.

- Click “Refresh Products” again — confirm that product's stock count has gone down.

- Click “Refresh Orders” — confirm the new order appears in the table.

Expected result:  All five steps succeed with no CORS or connection errors in the browser's developer console.

# 7. Troubleshooting Quick Reference

| Symptom | Likely cause / fix |
| --- | --- |
| ImagePullBackOff right after creating Deployments | Expected — no image has been pushed yet. Resolves once the Tekton pipeline runs successfully. |
| Pipeline fails at the maven-build step | A real compile or test failure. Check the Maven stack trace in the PipelineRun logs. |
| Pipeline fails at build-and-push | The pipeline's ServiceAccount usually lacks push rights to OCR. Confirm the RoleBinding to system:image-builder was applied. |
| Order request returns 409 Conflict | Insufficient stock. Check the product's current stockQuantity before ordering. |
| Frontend shows a CORS or connection error | Mixed http/https — use the same protocol (https://) for every service URL field once running on OpenShift. |
| docker compose up fails to build | Confirm Docker/Podman has network access to pull the maven and eclipse-temurin base images. |

# 8. Where Everything Lives in the Zip

ecommerce-capstone/
├── services/                 # Java source, one folder per microservice
│   ├── product-service/
│   ├── order-service/
│   └── user-service/
├── frontend/                # static HTML/JS + nginx, for browser testing
├── db/                      # local Docker Compose database init script
├── docker-compose.yml       # full local stack in one command
├── openshift/               # Deployment / Service / Route / PVC / Secret YAML
├── tekton/                  # Pipeline, custom Maven Task, PipelineRuns
└── docs/                    # the original markdown docs this document consolidates

This document summarizes the same material as docs/PROJECT-OVERVIEW.md, docs/ARCHITECTURE.md, docs/STEP-BY-STEP.md, docs/VERIFICATION.md, and docs/AWS-SETUP.md inside the zip, gathered into one file for easy reading or submission.